ACCELERATED 4-MONTH IMPLEMENTATION TIMELINE

Project GeoGovGadget — Smart India Hackathon 2026
Team: INFERICS | Problem Statement ID: 26012

This condensed 4-month timeline presents an aggressive sprint model for GeoGovGadget, focusing on parallel engineering streams to rapidly achieve operational field readiness and pilot deployment within Urban Local Bodies.

| Phase & Timeframe | Key Objectives & Milestones | Core Deliverables | Technical & Field Scope |
| --- | --- | --- | --- |
| Month 1: Setup & Preprocessing | • Acquire drone imagery, ORI, DSM/DTM & GNSS data. • Standardize image preprocessing & dataset splitting. • Set up local & cloud development environments. | • Cleaned dataset repository. • Image normalization pipeline. • Baseline architecture setup. | OpenCV normalization, GDAL ingestion, SVAMITVA/DILRMP data alignment. |
| Month 2: Core AI & Edge Integration | • Train U-Net & Mask R-CNN models for parcel extraction. • Implement GIS vector conversion (Shapefile/GeoJSON). • Quantize models (TFLite) & flash to Raspberry Pi units. | • Fine-tuned segmentation models. • Automated vector conversion pipeline. • Raspberry Pi offline edge prototype. | TensorFlow/Keras, Shapely, PostGIS, TensorFlow Lite, Raspberry Pi 4/5. |
| Month 3: Web-GIS Portal & Pilot Testing | • Build interactive Web-GIS dashboard for verification. • Deploy field pilot across targeted ULB test zones. • Conduct zero-connectivity edge field testing. | • Interactive Web-GIS Dashboard. • Pilot performance benchmark report. • Human-in-the-loop validation interface. | Leaflet/Mapbox + Node/React stack, field camera integration, edge testing. |
| Month 4: Refinement & Rollout | • Re-train AI model using field corner-case data. • Finalize system security, APIs, & documentation. • Handover operational platform & train field personnel. | • Production-ready platform. • User training manuals & SOPs. • System integration APIs. | API optimization, surveyor onboarding, operational deployment. |